## Slide 1
Evaluation (01/04/2018)
Feasibility (01/10/2017)
Discovery (26/01/2018) * time allowed for January Exams
Delivery (16/02/2018)
Demonstration Event (03/05/2018)
(5) Investigate video processing techniques for facial and object detection
(2) Investigate best available software for video processing
(7) Investigate unsupervised learning models for anomaly detection
(3) Investigate best software for providing machine learning models
(5) Develop a video processing PoC with investigated software
(5) Develop a machine learning PoC with investigated software
(3) Develop a messaging service layer for service communication PoC
(2) Develop a web user interface PoC
(3) Develop Continuous Integration infrastructure and production infrastructure capabilities
(3) Requirement: Build tests cases to deem success of system
(4) Feature: Extrapolate necessary and useful features from video processing service
(3) Feature: Configure known users for facial recognition in video processing service
(7) Feature: Machine learning model combination exploring for best results
(3) Feature: Build and tune machine learning models for behaviour classification
(5) Feature: Display recorded event statistics in the web user interface
(7) Requirement: Develop load testing capability to allow system benchmarking
(2) Feature: Allow multiple cameras to simultaneously stream
(9) Feature: Allow communication to camera to store video if anomaly detected
(4) Feature: Alert sending on anomaly detection
Minimum Viable Product (23/03/2018)
(3) Use Case: Run system against test cases collecting meta data
(5) Evaluate: Accuracy of system analysing final machine learning configuration
(4) Evaluate: Performance of system in processing video and events
(4) Evaluate: Storage required to provide anomaly detection service
(5) Requirement: Project Poster
Key:
(Number) : The complexity points estimated for the task